## Slide 1: Smart Produkt Solutions Assignment 5 – Project Management Methods SPS bbM, WS 2017/18

## Slide 2
Project Management Methods - "Mars Expedition"
HANDOUT NICHT VERGESSEN
Assignment 5 – Project Management Methods
Planning vehicle for „Mars Expedition“
Anna Duregger,
Christoph Jungwirth,
Christian Gruber
22.01.2018

## Slide 3: Project use case
Project Management Methods - "Mars Expedition"
  Distribution of roles
  Project manager and deputy project manager
  Head of construction
  Head of computer engineering
  Head of electronic engineering
  Decision maker
  Responsibility
22.01.2018
Quelle: http://www.flensburger-budo-club.de/attachments/Image/team.jpg?template=generic

## Slide 4: Project use case
Project Management Methods - "Mars Expedition"
22.01.2018
Phase planning
  Conception phase
  Define and Planning phase
  Execution Phase
  Closing Phase (Mars Landing)
  Structure
  Set up activities
  Work step by step
Quelle: http://www.mpmm.com/images/pmbok-processes.jpg

## Slide 5: Project use case
Project Management Methods - "Mars Expedition"
22.01.2018
  Milestones
  1st: Structure, basic concept, distribution of roles
  2nd: Prototyping our Mohne
  3rd: Optimization for our finalisation phase
  Control project progression
  Relief project planning
Quelle: http://laoblogger.com/images/milestone-clipart-10.jpg

## Slide 6: Project at a glance
Project Management Methods - "Mars Expedition"
22.01.2018

## Slide 7: Project supporting tools
Project Management Methods - "Mars Expedition"
22.01.2018
GitHub
Used as a Collaboration Tool for the Project
Separate the Tasks regarding the project phases
In addition to the project plan  more clearly & detailed
Templates (based on Excel)
Project owner Requirements (Tasks for the Robot)
Team Member Structure (Who is Who?)
Risk analysis (for the Robot)
Technical Requirements (Construction)

## Slide 8: Project supporting tools
Project Management Methods - "Mars Expedition"
22.01.2018
More Tools
Visio for the team structure
PPT
Eagle (structure and planning of the circuit board)
Inventor for the construction

## Slide 9: Risk evaluation of the Project
Project Management Methods - "Mars Expedition"
22.01.2018
Evaluating potential Risks of the Project regarding the customer requirements
Create controlling tools for the detected risks
Finding solutions for the come out risks
Discriminate between project risks and standard risks
Standard risks | Project risks
Competing goals | Technical Issues
Project environment | Time Table / Delivery Schedule
Stakeholder | Customer Requiremants

## Slide 10: Traditional vs. Agil Methods
Project Management Methods - "Mars Expedition"
Traditional project management:
What‘s the overall plan and conditions - in our Project?
22.01.2018
Initiation
Planning
Execution
Monitoring & Control
Closing
Specificationlist
Riskanalyses
Define goal
Milestoneplan
Determining resources
Define Workpackages
Work off Workpackages
Document the progress
Control scope, progress, cost
Readjust the projectplanning
Work off Workpackages
Document the progress

## Slide 11: Traditional vs. Agil Methods
Project Management Methods - "Mars Expedition"
Traditional project management:
Goal of traditional project management - in our project?
22.01.2018
TIME
COST
SCOPE
QUALITY
TIME
COST=Budget
SCOPE
QUALITY? – We will see
In our case:

## Slide 12: Traditional vs. Agil Methods
Project Management Methods - "Mars Expedition"
Agil project management:
Agil developement in our project?
22.01.2018
Our „To Do“ on github
„In progress“ on github
Daily communication via whatsapp and github (for CAD and sourcecode)
Review with the complete team over all accomplished workpackages
Source: https://www.visualstudio.com/de/learn/what-is-scrum/?rr=https%3A%2F%2Fwww.google.de%2F

## Slide 13: Traditional vs. Agil Methods
Project Management Methods - "Mars Expedition"
Conclusion:
22.01.2018
Traditional | Agil
Formal and hierarchical – straight forward | Informal, decisions are made in the entire team – loops possible
Anticipation: No changes during the project | Adaption: Embraces changes
Early planning and complete overview is key to success of the project | Fest reaction and adoption during the project is key to success
Overall planning
Developement