## Slide 1: Smart Produkts & Solutions Assignment 5 – Project Management Methods SPS bbM, WS 2017/18

## Slide 2
HANDOUT NICHT VERGESSEN
Assignment 5 – Project Management Methods
Planning vehicle for „Mars Expedition“
Anna Duregger,
Christoph Jungwirth,
Christian Gruber

## Slide 3: Agenda
Project use case
Project at a glance
Project supporting tools
Risk evaluation of the Project
Traditional vs. Agil Methods

## Slide 4: Project use case
Phase planning
  Conception phase
  Define and Planning phase
  Execution Phase
  Mars Landing
  Structure
  Set up activities
  Work step by step

## Slide 5: Project use case
  Milestones
  1st: structure, basic concept, distribution of roles
  2nd: prototyping our Mohne
  3rd: optimization for our finalisation phase
  Control project progession
  Relief project planning

## Slide 6
  Distribution of roles
  Project Manager and Deputy Project Manager
  Head of Construction
  Head of computer engineering
  Head of electronic engineering
  Decision maker
  Responsibility

## Slide 7: Project at a glance

## Slide 8: Project supporting tools
GitHub
Used as a Collaboration Tool for the Project
Separate the Tasks regarding the project phases
In addition to the project plan  more clearly & detailed
Templates (based on Excel)
Project owner Requirements (Tasks for the Robot)
Team Member Structure (Who is Who?)
Risk analysis (for the Robot)
Technical Requirements (Construction)

## Slide 9: Risk evaluation of the Project
Evaluating potential Risks of the Project regarding the customer requirements
Create controlling tools for the detected risks
Finding solutions for the come out risks
Discriminate between project risks and standard risks
Standard risks | Project risks
Competing goals | Technical Issues
Project environment | Time Table / Delivery Schedule
Stakeholder | Customer Requiremants

## Slide 10: Traditional vs. Agil Methods